NADUR

Launch Checklist & Go-Live Plan

Pre-launch tasks, go-live sequence, and post-launch monitoring

Version: 1.0 — MVP

Status: Draft

Date: June 2026

Target launch: TBD

# 1. Launch Readiness Overview

This document tracks all tasks required to take Nadur from development-complete to a public, production-ready launch. Tasks are grouped by category and owner. All critical (bold) items must be completed before go-live. The launch sequence in Section 7 defines the exact go-live order.

Launch definition — Nadur is 'launched' when all of the following are true - At least 10 approved, verified operators are live in the directory - Tourist browse, search, and operator profile pages are publicly accessible at nadur.app - WhatsApp CTA fires correctly and records leads in the database - Operator portal allows login, lead viewing, and QR download - Admin portal allows approve/reject of new operator submissions - All security checklist items in TRD Section 14 are confirmed

# 2. Infrastructure & Services

Infrastructure setup

□ Register domain (nadur.app or nadur.in) via Cloudflare Registrar — Founder

□ Create Supabase project — note URL and anon key — Dev

□ Create Vercel project — connect to GitHub repository — Dev

□ Set all environment variables in Vercel (see TRD Section 12) — Dev

□ Configure Cloudflare DNS — CNAME nadur.app → cname.vercel-dns.com — Dev

□ Create Cloudinary account — note cloud name for image optimization — Dev

□ Create Resend account — verify domain (SPF + DKIM DNS records) — Dev

□ Deploy Umami analytics to Vercel + Supabase DB — note website ID — Dev

□ Verify SSL certificate issued for nadur.app (Vercel auto-provisions) — Dev

# 3. Database

Database setup

□ Run all CREATE TABLE migrations (operators, leads, favorites, categories) — Dev

□ Run all CREATE INDEX migrations (search, category_status, slug) — Dev

□ Create full-text search trigger (operators_search_update) — Dev

□ Enable RLS on all tables — verify in Supabase dashboard Auth > Policies — Dev

□ Create all RLS policies (TRD Sections 4.1 and 4.2) — Dev

□ Seed categories table with 5 rows (houseboat, shikara, artisan, guide, vendor) — Dev

□ Create Supabase Storage buckets: operator-photos, operator-qr, admin-assets — Dev

□ Set storage bucket policies: operator-photos public read; operator-qr owner-only — Dev

□ Set admin user is_admin claim in auth.users raw_app_meta_data — Dev

□ Test RLS: verify tourist cannot read pending/rejected operators — Dev

□ Test RLS: verify operator cannot read another operator's leads — Dev

□ Set up pg_cron job to reset lead_month column on 1st of each month — Dev

# 4. Application

Frontend — Tourist app

□ Browse page loads operator cards from Supabase (approved only) — Dev

□ Category tab filter works — switching tabs re-queries by category — Dev

□ Search bar returns results within 300ms using full-text search — Dev

□ Operator profile page loads at /o/[slug] with all fields — Dev

□ WhatsApp button fires lead event and opens wa.me link — Dev

□ Lead source tracking: ?src=qr vs direct vs search recorded correctly — Dev

□ Favorites save to localStorage on heart tap; persist on page reload — Dev

□ PWA manifest.json served at /manifest.json with correct fields — Dev

□ Service worker caches operator profiles for offline access — Dev

□ 404 page served for unknown /o/[slug] routes — Dev

□ /suspended page served for suspended operator slugs — Dev

Operator portal

□ 5-step onboarding form submits to Supabase with status='pending' — Dev

□ OTP authentication flow works with Supabase Auth SMS — Dev

□ Photo upload compresses client-side and stores in Supabase Storage — Dev

□ Dashboard shows correct monthly and all-time lead counts — Dev

□ Lead history table shows date, time, source — no tourist PII — Dev

□ QR code SVG download works (downloads file with correct filename) — Dev

□ QR code PNG 1200px download works — Dev

□ Edit profile form pre-fills current operator data — Dev

□ Photo change on edit → status reverts to pending (re-review required) — Dev

□ Pause profile toggle removes operator from browse without deleting account — Dev

Admin portal

□ Admin dashboard shows pending queue count and total active operators — Dev

□ Pending queue sorted by submission date oldest first — Dev

□ Operator detail view shows all photos, fields, and WhatsApp number — Dev

□ Approve action: sets status='approved', triggers Resend email notification — Dev

□ Reject action: modal with required reason; sets status='rejected' — Dev

□ Rejected operator receives WhatsApp message with reason (manual for MVP) — Admin

□ Verified badge toggle works and appears on tourist profile immediately — Dev

□ Operator list with status filter (all, pending, approved, rejected, suspended) — Dev

□ Category correction by admin updates operator's category — Dev

# 5. Security

Security — all critical, no exceptions

□ Verify SUPABASE_SERVICE_ROLE_KEY is NOT in any NEXT_PUBLIC_ variable — Dev

□ Verify SUPABASE_SERVICE_ROLE_KEY is not in any client-side bundle (next build --analyze) — Dev

□ Image upload: MIME type validated server-side before Supabase Storage write — Dev

□ WhatsApp number validated with libphonenumber-js on onboarding form submission — Dev

□ Admin routes: middleware checks is_admin JWT claim on every request — Dev

□ Rate limiting on /api/leads: max 10 requests per IP per minute — Dev

□ Operator slug sanitized with slugify — test with special chars and script tags — Dev

□ Resend: SPF + DKIM DNS records verified before first email send — Dev

□ No tourist PII in leads table — verify session_id is a UUID, not email/phone — Dev

□ Run Lighthouse security audit — no mixed content, HSTS headers set — Dev

□ Test CORS: /api routes not accessible from unauthorized origins — Dev

# 6. Performance & Quality

Performance

□ Run Lighthouse on browse page on mobile preset: FCP < 2.5s, LCP < 3.5s — Dev

□ Run Lighthouse on operator profile page on mobile preset — Dev

□ Verify operator card images use Cloudinary transformation (w_600,f_auto,q_80) — Dev

□ Verify next/image lazy loading is active for below-fold images — Dev

□ Verify total JS bundle < 150KB for browse page (next build output) — Dev

□ Test browse page on throttled 3G in Chrome DevTools — usable within 5s — Dev

Cross-device testing

□ Test tourist app on Android Chrome (Samsung Galaxy S-series) — primary target — Dev

□ Test tourist app on iPhone Safari (iOS 16+) — Dev

□ Test onboarding form on Android Chrome — keyboard handling, scroll behavior — Dev

□ Test QR code scan on Android + iPhone camera — URL resolves correctly — Dev

□ Test WhatsApp deep link on Android + iOS — opens WhatsApp with pre-filled message — Dev

□ Test admin portal on desktop Chrome and Safari — Dev

□ Test browse page on desktop (1280px+) — 3-col grid, no layout breaks — Dev

# 7. Content & Operators

Pre-launch operator onboarding

□ Identify and contact minimum 15 operators for onboarding (target 10 live at launch) — Founder

□ Assist all operators through 5-step onboarding form (in-person if needed) — Ops

□ Admin: review and approve at least 10 operators before public launch — Admin

□ Admin: add 'Verified' badge to at least 5 trusted operators at launch — Admin

□ Confirm at least 2 operators per category at launch (no empty category tabs) — Admin

□ Confirm all approved operators have at least 3 high-quality photos — Admin

□ Confirm WhatsApp number responds for all approved operators (send test message) — Ops

Legal & compliance

□ Privacy Policy page live at nadur.app/privacy — Founder

□ Terms of Service page live at nadur.app/terms — Founder

□ Cookie/analytics disclosure added to footer (Umami is cookieless, but disclose anyway) — Dev

□ Operator terms: operators agree to Nadur terms on onboarding form (checkbox + link) — Dev

# 8. Go-Live Sequence

Execute the following steps in order on launch day. Do not skip steps. Estimated total time: 2–3 hours.

| Step | Action | Owner | Verify |
| --- | --- | --- | --- |
| 1 | Confirm all pre-launch checklist items complete | All | Checklist signed off |
| 2 | Run final database migration on production Supabase | Dev | Tables + RLS confirmed in dashboard |
| 3 | Push main branch to GitHub — triggers Vercel production deploy | Dev | Vercel build succeeds, no errors |
| 4 | Verify nadur.app resolves and SSL is active | Dev | HTTPS padlock in browser, no cert warnings |
| 5 | Verify browse page loads at least 10 operators | Dev | Count cards on / |
| 6 | Do a full test purchase: scan QR → profile → WhatsApp tap → lead appears in admin | Dev+Admin | Lead row in Supabase dashboard |
| 7 | Submit a test operator via /join → admin approves → verify live on browse | Dev+Admin | Approved operator appears on / |
| 8 | Download QR code for one operator — scan it and verify it resolves | Dev | Profile loads from QR scan |
| 9 | Set Vercel custom domain nadur.app as production domain (not preview) | Dev | nadur.app serves production, not preview URL |
| 10 | Enable Umami analytics — verify page views recording | Dev | Umami dashboard shows visits |
| 11 | Send announcement to first operator cohort via WhatsApp | Founder | Operators confirm they can access portal |
| 12 | Post launch announcement (social, WhatsApp groups, travel communities) | Founder | Social post live |
| 13 | Monitor Supabase logs and Vercel logs for first 2 hours post-launch | Dev | No error spikes |

# 9. Post-Launch Monitoring (Week 1)

| Metric | Where to check | Alert threshold | Action if triggered |
| --- | --- | --- | --- |
| Page errors (5xx) | Vercel logs | Any 5xx error | Investigate immediately; rollback if persistent |
| Supabase DB connections | Supabase dashboard → Database | > 80% of free tier limit | Optimize queries; consider upgrade |
| Lead events recorded | Supabase leads table | 0 leads in 24h after launch | Check /api/leads endpoint; verify WhatsApp button |
| Storage usage | Supabase Storage | > 800MB (near 1GB free limit) | Enable Cloudinary transforms; archive old files |
| Vercel bandwidth | Vercel usage dashboard | > 80GB (near 100GB limit) | Enable aggressive caching headers |
| Operator approval queue | Admin portal | Queue > 20 pending | Schedule additional review sessions |
| Umami traffic | Umami dashboard | < 50 visits/day after week 1 | Review SEO, QR placement, operator outreach |

# 10. Rollback Plan

If a critical issue is found post-launch - Vercel instant rollback: go to Vercel dashboard → Deployments → select previous deployment → Promote to Production. Takes under 60 seconds. - Database rollback: Supabase free tier includes 7-day point-in-time recovery. Go to Supabase dashboard → Database → Backups to restore. - DNS rollback: if domain is broken, Cloudflare allows instant CNAME update. Vercel preview URL (nadur-git-main-*.vercel.app) remains available as fallback. - Communication: if site is down > 30 minutes, send WhatsApp update to all onboarded operators with ETA for restoration.

# 11. Launch Day Contacts

| Role | Name | Contact | Responsibility |
| --- | --- | --- | --- |
| Lead Developer | [Name] | [WhatsApp/Phone] | Code fixes, deployments, database |
| Founder / Product | [Name] | [WhatsApp/Phone] | Operator outreach, announcements, content |
| Operations | [Name] | [WhatsApp/Phone] | Operator support, onboarding assistance |
| Supabase Support | — | support.supabase.com | Infrastructure issues |
| Vercel Support | — | vercel.com/support | Deployment and CDN issues |

End of Launch Checklist & Go-Live Plan — Nadur v1.0 MVP